Test Summary Report

1. Scope and Environment Tested

- UI testing

- API technical testing

- exploratory testing

-sign up/login

- outlet selection

- order/search

- cart

- checkout

- cross-browser

Browsers tested: Google Chrome, Microsoft Edge

Devices: Desktop web

Test dates: 17–19 July 2026

2. Test Execution Summary

| Test Suite | Total | Pass | Fail | Blocked |
| --- | --- | --- | --- | --- |
| Functional Test Cases | 19 | 17 | 1 | 1 |
| API Technical Test Cases | 4 | 0 | 4 | 0 |
| Total | 23 | 17 | 6 | 0 |

3. Defect Summary

| Severity | Count | Bug IDs |
| --- | --- | --- |
| High | 4 | BUG-004, BUG-007, BUG-010, BUG-012 |
| Medium | 6 | BUG-001, BUG-002, BUG-005, BUG-006, BUG-009, BUG-011 |
| Low | 2 | BUG-003, BUG-008 |
| Total | 12 |  |

Top 3 Most Impactful Issues

| Bug ID | Issue | Business Impact |
| --- | --- | --- |
| BUG-012 | Cart items from one user account visible to a different user after login (session/logout not isolating cart data) | Critical privacy/security defect. A customer could see another customer's cart. Directly affects the highest-risk area (Cart, risk score 25) and creates data-protection exposure. |
| BUG-010 | Cart items from a deleted account persist and appear in a newly created account | Same class of data-isolation failure as BUG-012, compounding the risk that cart/order data is not correctly scoped per user. |
| BUG-004 | "Save Address" button does nothing during checkout — no save, no error, no confirmation | Blocks the Checkout/Payment flow (risk score 20), the primary revenue path. Users cannot complete an order if they need to add a new address. |

4. Overall Risk Assessment and Recommendation

| Feature / Module | Impact | Likelihood | Risk Score | Priority |
| --- | --- | --- | --- | --- |
| Sign up / Login | 5 | 5 | 25 | High |
| Outlet selection | 4 | 3 | 12 | Medium |
| Order Now / Search | 4 | 3 | 12 | Medium |
| Cart (add/remove) | 5 | 5 | 25 | High |
| Checkout / Payment | 5 | 4 | 20 | High |
| Order history | 2 | 2 | 4 | Low |

Recommendation: Not ready to ship as-is.

Three confirmed High-severity/High-priority defects sit directly in the two highest-risk areas of the application (BUG-012 and BUG-010 in Cart; BUG-004 in Checkout), and a fourth (BUG-007) confirms a server-side authentication error already flagged independently in API testing (API-002). Two of these are data-isolation/security issues — a different user can see another user's cart — which is a release blocker regardless of ship date pressure.

5. Suggestions for Improvement

- Fix cart/session data isolation (BUG-010, BUG-012) — security/privacy priority.

- Standardise API error handling (proper 4xx instead of 500) and correct wrong endpoints (BUG-006, 007, 008, API-002).

- Fix cart popup responsiveness and badge-count logic (BUG-001, BUG-002).

- Add required-field indicators and fix the broken Save Address button (BUG-003, BUG-004).